| WBS | Phase | Key Activities | Deliverables | Dependencies | Resources |
| --- | --- | --- | --- | --- | --- |
| 1.0 | Planning | Define scope, requirements, stakeholders, risks, schedule, and budget | Project charter, scope statement, stakeholder plan, initial schedule | Project authorization | Project manager, CEO, CTO, CFO, stakeholders |
| 2.0 | Current System Assessment | Analyze legacy PHP application, database, user accounts, infrastructure, and dependencies | Current-state assessment, requirements, migration inventory | Planning | Legacy systems manager, developers, operations |
| 3.0 | Architecture & Environments | Design Docker, Django, MySQL, development, testing, staging, and production environments; define environment variables and configuration | Target architecture, environment plan, configuration standards | Current-state assessment | CTO, lead developer, security manager |
| 4.0 | Application Development | Develop authentication, permissions, application menu, legacy integration, and platform components | Working Darfcloud application increments | Architecture and environments | Lead developer, development team |
| 5.0 | Data Migration & Security | Migrate legacy accounts, establish user provisioning, configure backups, and implement security controls | Migrated data, provisioning process, security controls, recovery procedures | Development and assessment | Developers, security manager, legacy systems manager |
| 6.0 | Testing & Deployment | Conduct functional, security, integration, and user testing; stage and deploy the system | Tested release, production deployment, operational handoff | Development, migration, security | Developers, security, operations, stakeholders |
| 7.0 | Project Closeout | Obtain acceptance, complete documentation, review lessons learned, and identify future improvements | Acceptance approval, documentation, lessons-learned report | Successful deployment | Project manager, stakeholders, operations |

The initial Work Breakdown Structure (WBS) divides the Frosmear Legacy Modernization project into seven phases. Schumann Hudson Acquisition & Technology (SHAT) will manage the transition from the legacy Frosmear.com PHP application to the Darfcloud platform. This structure provides a practical way to assign resources, track progress, manage dependencies, and control scope.

The project begins with Planning, where the team establishes requirements, stakeholders, risks, budget, and schedule. Current-System Assessment then examines the existing PHP application, database, user accounts, infrastructure, and dependencies. The Architecture and Environments phase defines the Docker, Django, and MySQL architecture along with development, testing, staging, and production environments. Environment variables and configuration standards will be established to keep sensitive credentials out of application code.

Application Development will use an iterative approach, delivering functional components in increments rather than attempting the entire modernization at once. Data Migration and Security addresses legacy accounts, new-user provisioning, backups, and security controls. Testing and Deployment validates the application before production release, followed by Project Closeout, which includes acceptance, documentation, operational handoff, and lessons learned.

The WBS establishes the major deliverables and dependencies while allowing flexibility as the project develops. Architecture depends on the current-system assessment, development depends on the approved architecture, and migration and deployment depend on successful testing. This structure provides a manageable project baseline while allowing stakeholder feedback and lessons learned to influence later development increments.